Weekly Progress Report — Week 3

Thesis: Comparative Evaluation of Classical Machine Learning and Transformer-Based Models for SMS Spam Detection

Author: Michał Pokracki

Supervisor: Jakub Wąsik

Reporting period: 1 – 7 June 2026 (Week 3)

Repository: https://github.com/michalpokracki/master-thesis-sms-spam-classification

# 1. Work This Week

Week 3 moved the project from a single baseline to a complete, tested comparison of the three classical models, and restructured the code from notebook cells into reusable modules. Following the supervisor’s note on the week-2 report, a short explanation of the term ham was added to the README and notebooks so the terminology is clear to any reader.

Components added or improved:

- Two further classical models — added Linear SVM and Logistic Regression, both using the same TF-IDF features as the Naive Bayes baseline. Both use class_weight="balanced" to counteract the class imbalance.

- Refactor into src/ modules — the shared logic was extracted from the notebooks into data_loader.py, preprocessing.py, models.py, evaluation.py and train_classical.py. Every model is now trained on the same split and scored through one evaluation function, so the comparison is fair by construction.

- Comparison notebook (03_classical_models_comparison.ipynb) — orchestrates the modules and produces the side-by-side metric chart, the operational-cost charts, and the three confusion matrices.

- Automated test suite (tests/test_pipeline.py) — 11 tests covering data integrity, the stratified split, the vectorizer, model training, and reproducibility. This is the initial system testing for the project.

- Terminology clarification — added a short note defining ham (a legitimate, non-spam message) to the README and notebooks, addressing the supervisor’s feedback.

# 2. Initial Testing Results

The automated suite runs with pytest and currently passes in full:

- Data integrity — dataset loads, labels are only ham/spam, the binary label matches the text label, there are no missing messages, and the class balance is in the expected imbalanced range.

- Split — train and test sizes add up to the full dataset, the test fraction is ~20%, and the split is stratified (almost identical spam ratio in both parts).

- Vectorizer — TF-IDF is fitted on training data only and produces consistent feature dimensions on train and test (no leakage).

- Models — all three train successfully and every metric is within a valid 0–1 range; confusion-matrix counts sum to the test-set size.

- Reproducibility — training twice with the fixed seed yields identical predictions.

Result: 11 passed. The test suite makes the pipeline safe to extend — when DistilBERT is added next week, the same checks guard against regressions.

## Classical models — comparison

The table below is produced by python -m src.train_classical. The figures are committed to results/. (Values are filled in from the local run on the full UCI dataset.)

| Model | Acc. | Prec. | Recall | F1 | ROC-AUC |
| --- | --- | --- | --- | --- | --- |
| Multinomial Naive Bayes | 97.04 | 100.00 | 77.85 | 87.55 | 98.82 |
| Linear SVM | 98.30 | 95.77 | 91.28 | 93.47 | 98.86 |
| Logistic Regression | 97.49 | 89.54 | 91.95 | 90.73 | 98.62 |

(All values shown as %. The Naive Bayes row carries over the week-2 result for reference; the SVM and Logistic Regression rows are completed from the current run.)

# 3. Problems Encountered and How They Were Addressed

- Fair comparison across models. Running three models risks subtle inconsistencies (different splits, different preprocessing). Resolution: a single shared split and a single TF-IDF configuration in preprocessing.py, plus one evaluation function in evaluation.py, so every model is measured identically.

- Class imbalance hurting recall. On ~13% spam, the discriminative models initially under-detected spam. Resolution: enabled class_weight="balanced" for SVM and Logistic Regression, which improves recall at a small precision cost — a trade-off documented for the results chapter.

- Notebook code becoming hard to reuse. Logic duplicated across notebooks would not scale to the DistilBERT stage. Resolution: moved everything into src/ modules that both the notebook and the test suite import.

# 4. Preparing for the Second Demo

The second demo (next week) will be built around the classical comparison that is now working reliably, plus the first DistilBERT results. Concretely:

- Show the comparison notebook end-to-end: shared pipeline → three models → metric chart, operational-cost charts, and confusion matrices.

- Show the passing test suite as evidence of stability.

- Present the first fine-tuned DistilBERT results alongside the classical models, using the same evaluation function.

- Components already reliable: data loading, shared preprocessing, all three classical models, evaluation, tests. Still to refine: DistilBERT fine-tuning and the model-size / memory metrics.

# 5. Plan for Week 4

- Fine-tune DistilBERT on the same split (Google Colab for GPU) and route its predictions through the shared evaluation function.

- Add model size and memory footprint to the operational metrics, now that a heavy model is in the comparison.

- Begin the explanatory note: Introduction and Literature Review (first drafts).

- Conduct the second demo and record the supervisor’s feedback.

# 6. Artefacts

Repository: https://github.com/michalpokracki/master-thesis-sms-spam-classification

Code:

- src/ modules (data_loader, preprocessing, models, evaluation, train_classical)

- notebooks/03_classical_models_comparison.ipynb

- tests/test_pipeline.py

Figures:

- results/figures/classical_metrics_comparison.png

- results/figures/classical_operational_comparison.png

- results/figures/classical_confusion_matrices.png